# Sprint Review and Sprint Retrospective 0 - Team Gremlin

* Features implemented
  + Basic React application,
  + UI Mockup.
  + Build system.
  + Sprint and product backlogs.
* Issues fixed
  + Fixing the build environment.
  + Addressed feedback for deliverable 0.
* Implementation review
  + *What went well in the implementation*
    - Everyone was able to pull/push to GitHub.
    - Basic react app working for everyone.
  + *What problems occurred*
    - Build system pathing errors.
    - Some tasks were unclear to the team, such as the product and sprint backlogs.
  + *How problems were solved*
    - Moved react-lab child directories into the repository root directory.
    - As for the task issue, the team contacted Troy and discussed the task during our bi-weekly meeting.
* Changes made
  + Set up backlogs and fleshed out the repository.
  + Started SRS document.
* Plans for next sprint *(What will be done for the next sprint)*
  + Begin implementing user stories and features.
  + Continue work on the SRS doc.
  + Create issues in GitHub for the next deliverable.
* Sprint Retrospective
  + *What went well?*
    - Team communication was timely and effective.
    - Planned out tasks well and divided work evenly.
    - All team members have attended every meeting for the full length.
  + *What could be improved?*
    - High priority tasks (especially those that are prerequisites to others) should be completed early in the sprint.
    - Ask for more feedback earlier, especially before the due date. If tasks require feedback from a prior deliverable, we should ask for it before the middle of the sprint.
  + *What will we commit to improve in the next Sprint?*
    - *What changes will be made to how we work for the next sprint?*
      * *Fill in the table below*
      * *Then enter it into the project management / task tracking system*

| *Change* | *Who will be responsible for the change* | *Who will check in on the change half-way and when* |
| --- | --- | --- |
| Work on high priority tasks early in the sprint. | Eric | Saurav, check in by Saturday night. |
| Ask Greg for feedback if we haven’t received it by mid-sprint. | Josh | Siddhartha, check in by Saturday night, if needed. |